NAME:  Surya Krishna Teja Yandra

REG NO: 192425065

SLOT: C

AI-Driven Smart Disaster Relief Resource Allocation and Volunteer Coordination Platform

1. Project Vision and Stakeholders

1.1 Project Vision

To develop an AI-powered, cloud-based disaster relief management platform that enables government agencies, NGOs, emergency responders, and volunteers to coordinate relief operations efficiently. The platform will use Artificial Intelligence (AI), Geographic Information Systems (GIS), cloud computing, and mobile technologies to optimize resource allocation, volunteer coordination, transportation routes, and emergency decision-making, ensuring timely assistance to disaster-affected communities.

1.2 Project Objectives

- Digitally manage disaster relief resources.

- Coordinate volunteers efficiently.

- Prioritize relief distribution using AI.

- Monitor resource availability in real time.

- Optimize transportation routes.

- Generate emergency operation dashboards.

- Improve inter-agency coordination.

- Enhance disaster response planning.

1.3 Key Stakeholders

| Stakeholder | Role |
| --- | --- |
| Government Disaster Management Authority | Oversees disaster response and resource allocation |
| NGOs | Supply relief materials and volunteers |
| Emergency Response Teams | Conduct rescue and emergency operations |
| Volunteers | Deliver relief materials and assist victims |
| Disaster Victims | Receive emergency aid and support |
| Logistics Providers | Transport relief materials |
| Healthcare Organizations | Provide medical assistance |
| System Administrator | Maintains system and user management |
| AI & GIS Team | Develop AI models and route optimization |
| Project Manager | Plans and monitors project execution |
| Software Development Team | Develops and maintains the platform |

2. Epics and User Stories

Epic 1: User Authentication and Role Management

User Story 1

As a System Administrator, I want to register and manage different users with role-based access, so that only authorized users can access specific system functions.

User Story 2

As a Volunteer, I want to securely log in using my mobile device, so that I can receive assigned disaster relief tasks.

Epic 2: Disaster Reporting

User Story 3

As a Government Officer, I want to register a disaster event with location and severity details, so that relief operations can begin immediately.

User Story 4

As a Field Officer, I want to upload photos and reports from disaster locations, so that decision-makers receive accurate field information.

Epic 3: Resource Management

User Story 5

As a Relief Coordinator, I want to monitor available food, medicine, shelter materials, and emergency supplies, so that shortages can be avoided.

User Story 6

As a NGO Manager, I want to update available resources in real time, so that all agencies have accurate inventory information.

Epic 4: Volunteer Coordination

User Story 7

As a Volunteer Coordinator, I want AI to automatically assign volunteers based on skills and location, so that rescue operations become faster.

User Story 8

As a Volunteer, I want to receive notifications about assigned tasks, so that I can respond quickly.

Epic 5: AI Resource Allocation

User Story 9

As a Disaster Manager, I want AI to prioritize resource distribution based on disaster severity and affected population, so that critical areas receive immediate support.

Epic 6: GIS Route Optimization

User Story 10

As a Logistics Officer, I want the system to recommend the shortest and safest transportation route, so that relief materials reach victims quickly.

Epic 7: Dashboard and Analytics

User Story 11

As a Government Official, I want a real-time dashboard showing disaster status, volunteers, and resource availability, so that I can make informed decisions.

3. Acceptance Criteria

User Story 1

Given the administrator is logged in

When a new user is registered

Then the system shall create the account with the assigned role successfully.

User Story 3

Given a disaster has occurred

When the officer enters disaster details

Then the system shall save the disaster information with location, severity, and timestamp.

User Story 5

Given resources are available

When inventory is updated

Then the dashboard shall display the latest stock information immediately.

User Story 7

Given volunteers are registered

When AI processes volunteer information

Then volunteers shall be assigned based on location, availability, and required skills.

User Story 9

Given multiple disaster locations exist

When AI analyzes disaster severity

Then higher priority locations shall receive resources first.

User Story 10

Given road network information is available

When logistics personnel request a delivery route

Then the system shall generate the fastest and safest route.

User Story 11

Given relief operations are active

When dashboard data is refreshed

Then real-time statistics shall be displayed.

4. Product Backlog Prioritization

| Priority | User Story | Business Value | Story Points |
| --- | --- | --- | --- |
| High | User Registration & Login | Very High | 5 |
| High | Disaster Reporting | Very High | 8 |
| High | Resource Inventory | Very High | 8 |
| High | Volunteer Assignment | Very High | 13 |
| High | Dashboard | High | 8 |
| Medium | AI Resource Allocation | High | 13 |
| Medium | GIS Route Optimization | High | 13 |
| Medium | Notifications | Medium | 5 |
| Low | Analytics Reports | Medium | 8 |
| Low | Historical Disaster Records | Medium | 5 |

Reason for Prioritization:

- High-priority items are essential for the Minimum Viable Product (MVP).

- Medium-priority features depend on the successful completion of the core modules.

- Low-priority features enhance reporting and long-term analysis but are not critical for the initial release.

5. Sprint Backlog (Sprint 1)

Sprint Duration: 2 Weeks

Sprint Goal

Develop the core foundation of the disaster relief platform by implementing secure user management, disaster reporting, resource inventory, and volunteer registration to enable basic disaster response operations.

Selected User Stories

| User Story | Story Points |
| --- | --- |
| User Registration & Login | 5 |
| Disaster Reporting | 8 |
| Resource Inventory | 8 |
| Volunteer Registration | 5 |

Total Story Points = 26

Development Tasks

User Registration

- Design user registration page

- Develop login module

- Implement role-based authentication

- Validate user information

- Perform unit testing

Disaster Reporting

- Design disaster reporting form

- Integrate GIS location selection

- Store disaster information in database

- Test report submission

Resource Management

- Create inventory database

- Add resource entry form

- Update resource availability

- Display inventory records

Volunteer Registration

- Volunteer signup page

- Store volunteer skills

- Capture location

- Validate profile

Testing

- Unit Testing

- Integration Testing

- Bug Fixing

- Sprint Review

6. Story Point Estimation

Estimation Technique: Fibonacci Sequence (1, 2, 3, 5, 8, 13, 21)

| User Story | Story Points | Justification |
| --- | --- | --- |
| User Registration & Login | 5 | Moderate complexity with authentication and role management. |
| Disaster Reporting | 8 | Requires form validation, GIS integration, and database operations. |
| Resource Inventory | 8 | Involves CRUD operations, inventory management, and data synchronization. |
| Volunteer Registration | 5 | Includes user registration, skill capture, and location details. |
| Volunteer Assignment (AI) | 13 | High complexity due to AI-based matching algorithms and multiple constraints. |
| AI Resource Allocation | 13 | Requires AI models, priority analysis, and optimization logic. |
| GIS Route Optimization | 13 | Complex because of mapping APIs, traffic data, and route optimization algorithms. |
| Dashboard | 8 | Requires integration of multiple data sources with real-time visualization. |
| Notification System | 5 | Moderate effort involving SMS, email, and push notification integration. |
| Analytics Reports | 8 | Needs report generation, data aggregation, and visualization features. |

Justification: The Fibonacci sequence reflects increasing uncertainty and complexity. Simple modules receive lower points (5), while AI and GIS-based features receive higher points (13) because they involve advanced algorithms, external API integration, and extensive testing.

7. Sprint Goal and Expected Deliverables

Sprint Goal

Build a functional Minimum Viable Product (MVP) that allows administrators to manage users, register disaster incidents, maintain resource inventories, and register volunteers securely. This sprint establishes the foundation for future AI-based resource allocation and volunteer coordination.

Expected Sprint Deliverables

Functional Deliverables

- User Registration and Login Module

- Role-Based Access Control

- Disaster Reporting Module

- Resource Inventory Management Module

- Volunteer Registration Module

- Database Schema for Core Entities

Technical Deliverables

- Responsive web interface

- Backend APIs for authentication and data management

- Secure cloud database integration

- Unit-tested core modules

- Sprint documentation and review report

Documentation Deliverables

- Product Backlog

- Sprint Backlog

- User Stories

- Acceptance Criteria

- Story Point Estimation

- Sprint Review Notes

- Sprint Retrospective Summary

Sprint Summary

| Sprint Item | Details |
| --- | --- |
| Sprint Name | Sprint 1 – Foundation Setup |
| Sprint Duration | 2 Weeks |
| Sprint Goal | Build the core modules for user management, disaster reporting, resource inventory, and volunteer registration |
| Total Story Points | 26 |
| Team Members | Product Owner, Scrum Master, Developers, QA Tester, UI/UX Designer |
| Expected Outcome | A working MVP that enables secure user access, disaster reporting, resource management, and volunteer onboarding, providing a strong foundation for subsequent AI-driven features. |

This sprint plan follows Agile best practices by defining a clear vision, organizing work into epics and user stories, specifying measurable acceptance criteria, prioritizing the backlog, estimating effort with Fibonacci story points, and setting a focused sprint goal with realistic deliverables.